Week03 – JIRA Management Task – QUESTION PAPER

Complete the following elements concerning the development of the case study called : FastBurgersNow
These should be integrated into the development cycle which is for the database.
Information:
- Typical sprint is 4-6 weeks in duration – out of sheer convenience we will suggest a 6 week sprint.
- Give equal timings for each of the epics (just from a convenience point of view).
- Create as many stages as needed (your decision) – to correspond to the stages shown below.
- Normally the group members are as follows: Product Owner, Scrum master, 3 – 4 Developers ( Suggest we have 3 developers)
- For the outputs – devise at least 3 tasks for each of the epics within the sprint.
- You will need to complete the development cycle on the word document below – a good indicator would be the homework tasks that I assign each week.
- The epics – could be interpreted as being the “Elements” in the first column shown below.
- Create your own sprint – using the scrum template and assign me as one of its members – that means send me an invite to my college email address: john.piperias@edinburghcollege.ac.uk.
- Invent any other details needed to complete a full cycle – for the development of a complete database (backend) system.
- Use my example on Jira as the model which shows the overall structure for the sprint (Using SCRUM template) as the basis for the design.
- Distribute the various issues (tasks) equally into the various columns: To Do, Progress and Done.

SUBMISSION:
Take a screenshot of the Timeline that shows all the Timeline and the Board – this doesn’t need to show all the tasks. Paste this inside this document in the section below.

Your Name: Darlene Couch
Date: 11/10/2025
Course: Relational Databses
Student Number:EC2307289
STAGE: Requirements Definition
Element	Tool(s) Used	Purpose	Timings	Outputs
Read the case study and use the noun technique to create an ERD diagram	word processor	PROJECT MANAGER: This is the role of the project manager (YOU) – to understand and interpret the requirements from the information you have being given.	1 week	General idea of the relationships in the database

STAGE: Design
	Tool(s) Used	Purpose	Timings	Output
Devise the ERD (Entity Relationship Diagram) – use appropriate logic to construct the ERD.	io.draw	ANALYST: Mostly you are constructing this – so you can understand the database design.	2 days	Outlay of possible database and tables
Data Dictionary – construct the tables and load all the attributes along with the relevant characteristics (data type, size, null/not null etc).	MS Excel	ANALYST: Mostly you are constructing this – so you can understand the database design and quickly implement these.	5 days	Basic databse created

STAGE:Database Population
	Tool(s) Used	Purpose	Timings	Output
Creation of SQL statements for data / population and relationships	Php myadim	Create relationships to query the data	1 week	Correctly connected data

STAGE: Testing
	Tool(s) Used	Purpose	Timings	Output
Using created quesries to successfully query the database	myphpadmin	Ensure the database is correctly created and populated	I week	Successful information outputteds

STAGE:????
Tool(s) Used	Purpose	Timings	Output

STAGE:????
Tool(s) Used	Purpose	Timings	Output

JIRA EVIDENCE (Screenshots)